Automated Media Asset Management System Software System Requirements Document

Deliverable 5.2

1	Introduction	4

2	Feasibility Study and Risk Analysis	4

2.1	Feasibility Study	4

2.1.1	Structural Impact Assessment	4

2.1.2	Materials Procurement	5

2.1.3	Manpower Impact Assessment	5

2.1.4	Cost Assessment	5

2.1.5	Benefits	5

2.2	Risk Analysis	5

2.2.1	Project Risk	6

2.2.2	Product Risk	6

2.2.3	Business Risk	7

2.2.4	Risk Profile	7

2.2.5	Risk Planning	7

3	User Requirements	9

3.1  Functional Requirements	9

3.1.1  Search Catalog	9

3.1.2  Check-out Asset	9

3.1.3  Check-in Asset	9

3.1.4  Overdue Notice	9

3.1.5  Renew Check-out	9

3.1.6	Hold Asset	9

3.1.7   Reserve Placement Request	10

3.1.8   Reports	10

3.1.9   Catalog Management	10

3.1.10 Maintain Patron	10

3.2  Non-Functional Requirements	10

3.2.1	User Friendly Interface	10

3.2.2	Speed	10

3.2.3  Volume	10

3.2.4  Accessibility	10

4	Architecture Design	11

5	System Requirements	12

5.1	Use Case Diagrams	12

5.1.1	Shared Use Cases	12

5.1.2	Staff-only Use Cases	13

5.2	Use Case Descriptions	13

5.2.1	Search Catalog	13

5.2.2	Check-in Asset	14

5.2.3	Check-out Asset	14

5.2.4	Hold Asset	14

5.2.5	Reserve Asset Request	15

5.2.6	Review Reserve Asset Request	15

5.2.7	Renew Check-out	15

5.2.8	Staff Login	16

5.2.9	Staff Logout	16

5.2.10	Catalog New Asset	16

5.2.11	Add Patron	16

5.2.12	Update Patron	17

5.2.13	Delete Patron	17

5.2.14	Generate Reports	17

5.2.15	Overdue Notice	17

6	System Models	19

6.1	Semantic Data Model	19

6.2	Data Flow Models	20

6.2.1	Catalog Search	20

6.2.2	Asset Checkout	21

6.2.3	Asset Check-in	21

6.2.4	Media Asset Overdue	23

6.2.5	Asset Check-in/Renewal	24

6.2.6	Asset Hold	25

6.2.7	Asset Reserve Placement	26

6.2.8	Report Generation	27

6.2.9	Catalog Management	28

6.2.10	Catalog Update	29

6.2.11	Patron Add and Update	30

6.2.12	Patron Delete	31

7	Glossary	32

# Introduction

This document comprises Deliverable 5.2 for the AMAMS Development Project. It covers feasibility and risk analysis, user requirements, system architecture, and system models.

# Feasibility Study and Risk Analysis

This feasibility study was carried out by the project assessment department of the Alpha University in concert with the AMAMS project technical team.

This report seeks to assess the practicability of the development of an Automated Media     Asset Management System for the Alpha University. The University has determined that it requires such a system and seeks a study of the practicability and risk profile of such a project.

The report is split into two sections

- Feasibility study

- Risk profile analysis.

## Feasibility Study

The principal requirements desired of the AMAMS by the University are:

- Comprehensive database management.

- Remote access from within the University campus .

The feasibility of the project was examined in five broad areas

- Structural impact assessment

- Materials procurement

- Manpower impact assessment

- Cost assessment

- Benefits

### Structural Impact Assessment

The AMAM system, due to its nature shall require the procurement of several high-tech devices.  These devices by their nature will require specialized housing and support systems. The server and database shall require

- 225sq. feet of space

- 1000 feet of wiring

- 15 MW   standby power system

Installation of the system shall require the mounting and connection of transmission devices within the university campus. This will require a minimal amount of earth moving work. As the University structures are new, space for the hardware required is not at a premium.

### Materials Procurement

The materials requirements that have been identified are computers, servers, and database systems. All are readily available and shall be procured through the University’s procurements process. It is not expected that future hardware and software requirements for the project will be unavailable.

### Manpower Impact Assessment

The manpower that will be responsible for managing the AMAM system will have to be trained in operating the system. The available manpower currently has the pre-requisite training in handling automated technology systems. The project will necessitate the hiring of on-site maintenance personnel who shall be responsible for maintaining the system hardware after installation.

### Cost Assessment

The cost implication of the project can be split along two lines

- Hardware procurement cost.

- System development and installation cost estimates.

| Item | Estimate of Costs |
| --- | --- |
| Server Hardware (x1) | $3,000 |
| UPS Hardware (x1) | $800 |
| Staff Workstations (x4) | $7,000 |
| Bar Code Readers (x4) | $1,800 |
| Patron Workstations (x8) | $10,000 |
| LAN Hardware | $1,500 |
| LAN wiring labor | $5,000 |
| Software Licenses | $7,500 |
| System Development | $55,000 |
| Administration & Overhead | $5,000 |
| Total Estimated Costs: | $96,600.00 |

### Benefits

The system when fully operational is expected to provide speedy, convenient and efficient media asset management to the university community. The system will encourage the use of the library and its media assets by its user friendliness. It is believed that the project will be of immense benefit to the university.

## Risk Analysis

The risk profile of the project has been analyzed along three broad lines

- Project risk

- Product risk

- Business risk

### Project Risk

The possible risks taken into account are:

- System Requirements alterations.

- Project size under-estimation.

- Staff change.

- Management change.

- Hardware unavailability.

| PROJECT RISK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | PROBABILITY |  |
| S/NO |  | RISK NAME |  |  |  |  | OF OCCURRENCE | EFFECTS |
| 1 | System requirements alteration |  |  |  |  |  | Moderate | Tolerable |
| 2 | Project size under-estimation |  |  |  |  |  | Moderate | Serious |
| 3 | Staff change |  |  |  |  |  | Low | Tolerable |
| 4 | Management change |  |  |  |  |  | Low | Insignificant |
| 5 | Hardware unavailability |  |  |  |  |  | Very low | Serious |
| 6 | Time requirement under-estimation |  |  |  |  |  | Low | Tolerable |
|  | PROJECT RISK ASSESSMENT |  |  |  |  |  | Low | Tolerable |

### Product Risk

The possible risks are

- System Requirements alterations.

- Product Specifications delay .

- Under-performance of software development tools.

| PRODUCT RISK |  |  |  |
| --- | --- | --- | --- |
| S/NO | RISK NAME | POSSIBILITY OF OCCURENCE | EFFECT |
| 1 | System requirements alterations | Moderate | Tolerable |
| 2 | Product specification delay | Low | Tolerable |
| 3 | Under-performance of CASE tools | Low | Serious |
| 4 | Under-performance of database | Low | Serious |
|  | PRODUCT RISK ASSESSMENT | Low | Tolerable |

### Business Risk

The possible risks are

- Shut-down of the university technology services department.

| BUSINESS RISK |  |  |  |
| --- | --- | --- | --- |
| S/NO | RISK NAME | POSSIBILTIY OF OCCURENCE | EFFECT |
| 1 | Departmental Shut-down | Very low | Serious |
|  | BUSINESS RISK ASSESSMENT | Very low | Serious |

### Risk Profile

The project risk profile is shown diagrammatically .

| RISK PROFILE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Business risk |  |  |  |  |  |
| Product risk |  |  |  |  |  |
| Project risk |  |  |  |  |  |
|  | Very Low | Low | Moderate | High | Very High |

### Risk Planning

All risks that are evaluated to have a greater than tolerable effect on the development of the AMAM system have had risk management plans developed.

The risks and their management plans are:

  - Project size under estimation: Evaluate possibility of increasing development team size or contracting out project segments.

  - Hardware unavailability: Investigate possibility of custom developing required hardware components.

  - Under-performance of CASE tools: Replace under-performing tools with more reliable tools.

  - Database under-performance:  Investigate the possibility of procuring a higher capability database.

  - Departmental Shut-down: Attempt to the convince university management of importance of department and project to the university

# User Requirements

## 3.1  Functional Requirements

### 3.1.1  Search Catalog

3.1.1.1 Search the various assets in the library catalog by author, title, keyword,

author/title, subject or call number. The search result should return the

title, author, location, loan type, call number and status

### 3.1.2  Check-out Asset

3.1.2.1 Valid patrons are

- Alpha University Students

- Alpha University Faculty Members

c)   Alpha University Staff

3.1.2.2  Books, CD-ROMs, DVDs, Microfilm and Videos can be checked out

      - Periodicals and journals are available only for use inside the library and

are not allowed to be checked out.

3.1.2.4 The loan period for the assets vary among units.

3.1.2.5 The loan period for assets on reserve is specified by the faculty, while

placing a reserve request.

3.1.2.6 Security should be enhanced by displaying the patron's picture while

checking-out

### 3.1.3  Check-in Asset

3.1.3.1 When an asset is returned after the due date, a fine of $.50/day should be

collected from the patron.

      - The status of the asset should be changed from 'checked-out' to 'In Library'

### 3.1.4  Overdue Notice

3.1.4.1 If an asset is not returned on the due date, a overdue notice should be sent

to the patron

### 3.1.5  Renew Check-out

3.1.5.1 Assets can be renewed, provided the date is on or before the last day of

the current semester.

      - Assets on reserve or on hold cannot be renewed and have to be returned on or before the return date.

### Hold Asset

3.1.6.1 The patrons or library staff can recall an asset that is currently checked

out. Once the asset is received, an email should be sent to the patron who

requested the asset.

### 3.1.7   Reserve Placement Request

3.1.7.1 Assets can be placed on reserve by faculty. The faculty decides the

number of days an asset can be kept by a student, depending upon the size

of the class.

### 3.1.8   Reports

3.1.8.1 Library staff should be able to generate reports for the following purposes

- Assets borrowed today

- All Assets borrowed that are not returned

- Assets due today

- Assets overdue

### 3.1.9   Catalog Management

3.1.9.1 Add new asset such as books, videos, DVD's etc.

3.1.9.2 Update asset information

### 3.1.10 Maintain Patron

3.1.10.1 Add patron information

3.1.10.2 Delete patron information

3.1.10.3 Update patron information

## 3.2  Non-Functional Requirements

### User Friendly Interface

3.2.1.1 The user interface must be easy to use and self-explanatory

### Speed

3.2.2.1 The response time for finding an asset should be no more than 5 seconds.

### 3.2.3  Volume

3.2.3.1 The university has acquired 100,000 books, 1000 periodicals & journals,

300 CD's/Videos/DVD's and 1000 microfilms. The volume is expected to

increase tremendously(about 10 times) in the next 5 years. The system

should have the ability to hold this information.

### 3.2.4  Accessibility

3.2.4.1 To start with, only around 10-15 users will be accessing the system per

minute, but as the university grows, more people will be accessing the

system. The system should have the capacity to handle 100 users/min.

# Architecture Design

This section describes the envisioned system architecture at a high level of abstraction. It is not intended as an implementation system design, but rather to illustrate to the user community what the system will entail.

Basic architecture of AMAMS.

The essential components of the system will be:

- A relational database management system;

- A server capable of running the relational database management system and an application server capable of responding to client workstation requests;

- Client workstations capable of using a barcode reader and running a client application;

- Patron consoles capable of running a client application;

- A network infrastructure capable of supporting communication between server, workstations, consoles, and the campus network.

# System Requirements

System requirements are described using a set of use case diagrams and descriptions.

## Use Case Diagrams

### Shared Use Cases

Use cases shared between library staff and patrons.

### Staff-only Use Cases

Use cases used only by library staff.

## Use Case Descriptions

Below are text descriptions of the use cases illustrated above.

### Search Catalog

| Use Case Name | Search Catalog |
| --- | --- |
| Assumptions | None |
| Pre-conditions | None |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Patron enters search criteria - System responds with list of assets matching criteria - Patron selects assets of particular interest - System responds with location and availability of each asset |
| Exceptions Flow of Events | - No assets match search criteria - Patron returns to Step 1 of Main Flow |
| Post-conditions | None |

### Check-in Asset

| Use Case Name | Check-in Asset |
| --- | --- |
| Assumptions | None |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Patron deposits asset in the return bin - Staff person scans asset barcode - System updates the asset record to indicate that the asset is on site. |
| Exceptions Flow of Events | None |
| Post-conditions | None |

### Check-out Asset

| Use Case Name | Check-out Asset |
| --- | --- |
| Assumptions | None |
| Pre-conditions | Staff member has logged onto the system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Patron takes asset to check-out station - Staff member enters patron ID - Staff member scans barcode - System records status and displays the due date - Staff member returns asset to patron |
| Exceptions Flow of Events | - If Patron does not have a valid system id, the staff member may create one with the Create Patron use case |
| Post-conditions | The asset is recorded in the asset database as being checked-out to the patron. |

### Hold Asset

| Use Case Name | Hold Asset |
| --- | --- |
| Assumptions | Asset is not currently available |
| Pre-conditions | Staff member has logged onto the system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Patron sends a hold request message to the library - Staff member checks the database status of the asset - If available, staff member adds a hold record for the asset - System records status |
| Exceptions Flow of Events | - If Patron does not have a valid system id, the staff member may create one with the Create Patron use case - If the requested asset can not be held, the staff member requests the system to notify the patron |
| Post-conditions | The asset is recorded in the asset database as having a hold request. |

### Reserve Asset Request

| Use Case Name | Reserve Asset Request |
| --- | --- |
| Assumptions | None |
| Pre-conditions | None |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Patron uses use case Search Catalog - Patron submits the request to reserve the asset - System queues a notification for staff to review request |
| Exceptions Flow of Events | None |
| Post-conditions | None |

### Review Reserve Asset Request

| Use Case Name | Review Reserve Asset |
| --- | --- |
| Assumptions | None |
| Pre-conditions | Staff member is logged in |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member calls up queue of reserve asset requests - Staff member reviews request and approves or disapproves - If approved, system updates the record to reflect reserve status - The system deletes the request from the queue |
| Exceptions Flow of Events | - If the patron requesting the reserve is not faculty, the request can not be approved - The system deletes the request from the queue. |
| Post-conditions | None |

### Renew Check-out

| Use Case Name | Renew Checkout |
| --- | --- |
| Assumptions | Asset is currently checked-out to the requesting patron |
| Pre-conditions | Staff member has logged onto the system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Patron makes a renew asset request message to the library - Staff member checks the database status of the asset - If possible, staff member updates the asset checkout record - System records status |
| Exceptions Flow of Events | - If Patron does not have a valid system id, the staff member may create one with the Create Patron use case - If the requested asset can not be renewed, the staff member notifies the patron |
| Post-conditions | The asset record in the asset is updated with new due date |

### Staff Login

| Use Case Name | Staff Login |
| --- | --- |
| Assumptions | None |
| Pre-conditions | None |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff members enters user id and password - System validates the user id and password |
| Exceptions Flow of Events | - If the either the password or user id is invalid, the system prompts the data to be input again |
| Post-conditions | The staff member is logged into the system |

### Staff Logout

| Use Case Name | Staff Logout |
| --- | --- |
| Assumptions | Staff member is logged-in |
| Pre-conditions | None |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member selects the logout option - System invalidates the session |
| Exceptions Flow of Events | None |
| Post-conditions | The staff member is no longer logged into the system |

### Catalog New Asset

| Use Case Name | Catalog new asset |
| --- | --- |
| Assumptions | None |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member assigns new barcode to asset - Staff member scans new barcode - System adds asset to the database |
| Exceptions Flow of Events | - If selected barcode is already assigned, the staff member must select another barcode |
| Post-conditions | A new asset record is created in the database |

### Add Patron

| Use Case Name | Add patron |
| --- | --- |
| Assumptions | A patron record does not exist |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member selects the add patron option - Staff member enters new data - System adds a patron record to the database |
| Exceptions Flow of Events | None |
| Post-conditions | A new patron record is created in the database |

### Update Patron

| Use Case Name | Update patron |
| --- | --- |
| Assumptions | A patron record exists |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member selects the update patron option - Staff member enters new data - System updates the patron record in the database |
| Exceptions Flow of Events | None |
| Post-conditions | The patron record is updated in the database |

### Delete Patron

| Use Case Name | Delete patron |
| --- | --- |
| Assumptions | A patron record exists |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member selects the delete patron option - Staff member confirms delete - System removes the patron record from the database |
| Exceptions Flow of Events | None |
| Post-conditions | The patron record is removed from the database |

### Generate Reports

| Use Case Name | Generate reports |
| --- | --- |
| Assumptions | None |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member selects the generate reports option - System creates the reports |
| Exceptions Flow of Events | None |
| Post-conditions | None |

### Overdue Notice

| Use Case Name | Overdue notice |
| --- | --- |
| Assumptions | None |
| Pre-conditions | Staff member is logged into system |
| Initiation Trigger | Use case is triggered on demand |
| Main Flow of Events | - Staff member selects the generate overdue notices option - System generates email notices for all overdue assets |
| Exceptions Flow of Events | None |
| Post-conditions | None |

# System Models

## Semantic Data Model

## Data Flow Models

### Catalog Search

### Asset Checkout

### Asset Check-in

### Media Asset Overdue

### Asset Check-in/Renewal

### Asset Hold

### Asset Reserve Placement

### Report Generation

### Catalog Management

### Catalog Update

### Patron Add and Update

### Patron Delete

# Glossary

This is a list of terms with special meaning within the Library domain.

| Patron | Any person using Library services. |
| --- | --- |
| Faculty | A person with research or teaching responsibilities at the University. |
| Staff | Any person with assigned duties supporting the Library. |