Consolidated Disease Demographics

Reporting System

Revised Requirements, Project Plan, and Estimates

December 3, 2002

CMSI 641 Software Engineering

Fall 2002

Jeff P. Lankford, Instructor

Team 2 Document by

Craig E. Ward

Harshitha Elango

Introduction	3

Main Functional Part	3

PLAN	4

Budget	4

Project Schedule	4

Project Organization	5

Possible Risks	7

Monitoring  and Reporting Mechanisms	7

Objectives	7

System  Requirements	8

Design Specifications	8

Overall	8

Enterprise Database Design	9

Entity Relationships	9

Data Attribute Dictionary	10

# Introduction

The Consolidated Disease Demographics Report System (CDDRS) is a data warehouse of the demographics related to diseases. The system is run under the auspices of the World Health Organization.

CDDRS is capable of supporting research and statistical analysis on a world-wide basis. Hospitals, government agencies, and health organizations are able to submit data in standard formats for incorporation into the database. Researchers, health professionals, and government officials will be able to query the system for data to aid in analysis in these areas:

- Trends of diseases over time;

- Trends of disease progression over geographic areas;

- Development of new occurrences of disease outbreaks;

- Combinations of the above.

Some queries can be made interactively. Other queries can be used to generate data extracts for further analysis by the requestor’s own systems.

The Internet is the main conduit for data to be incorporated into the CDDRS database and one of the primary means of making queries to the system. A batch method of entering data is also available.

# Main Functional Part

The operator administration of this system is through the way of authorizing for each user when he enters the DBMS system. The main functionality part of this system includes:

 Data maintenance: data maintenance includes reporting location data, and the disease name and code maintenance. This is a relative independent part in the whole DBMS system. It has the functionality that lets the user operate and maintain the information of the database conveniently.

 Data entry: primary data entry is by electronic mail submission of data files from reporting sources.

 Data query: data query can meet different constraints, and lets the users retrieve internal data to meet their needs. It is focused on querying the demographics. It is necessary to have convenient and friendly interface to the users.

 Data statistics: data statistics analyzes the query result, and deals with the calculation. Also it can display in specific style to meet the different kinds of the user’s needs. From these statistics can let the users know the comprehensive result for counting the disease name classification, disease age classification, and disease-distributed classification. Through this section of the system we can get valuable statistics data result for the use of future scientific research.

 Data report: data report can produce some analysis results display on the screen. Select users will also be able to print results to a printer or extract data to a file for later pickup, either by FTP, or electronic mail.

# PLAN

## Budget

| Role/Item |  | Staff | Unit Cost | Total Cost |  |
| --- | --- | --- | --- | --- | --- |
| Project Manager |  | 1 | $110,000 | $110,000 |  |
| Software Engineers |  | 2 | $90,000 | $180,000 |  |
| Programmers |  | 3 | $75,000 | $225,000 |  |
| Testers |  | 2 | $65,000 | $130,000 |  |
| Rent |  | 8 | $15,000 | $120,000 |  |
| Equipment |  | 10 | $2,500 | $25,000 |  |
| Licenses |  |  |  |  |  |
|  | Oracle | 1 | $50,000 | $50,000 |  |
|  | Red Hat | 8 | $50 | $400 |  |
|  | JBuilder | 1 | $999 | $999 |  |
| Overhead (including General Mgr.) 40% |  |  |  | $336,560 |  |
|  |  |  |  |  | $1,177,959 |

## Project Schedule

| Task name | Start date | End date | Budget hours |
| --- | --- | --- | --- |
| Project description | 01/01/03 | 01/31/03 | 120 |
| Project plan | 02/01/03 | 03/10/03 | 190 |
| Document System Concept | 03//11/03 | 05/11/03 | 120 |
| Identify System Requirements | 03/11/03 | 05/20/03 | 100 |
| Analyze requirements | 05/20/03 | 07/20/03 | 120 |
| Architectural Design | 08/01/03 | 12/31/03 | 210 |
| Detailed design | 01/01/04 | 08/31/04 | 200 |
| Code the System Components | 10/01/04 | 05/01/05 | 300 |
| Unit testing system | 04/01/05 | 6/01/05 | 200 |
| Integrate the pieces | 06/02/05 | 06/22/05 | 120 |
| Test the system | 07/01/05 | 10/01/05 | 720 |
| Deploy the system | 11/01/05 | 11/30/05 | 220 |
| Training personnel | 12/01/05 | 12/31/05 | 200 |
| Total Budget Hours |  |  | 2,820 |

## Project Organization

### Waterfall model

In software engineering, the concept for waterfall model describes a development method that is linear and sequential. Waterfall development has distinct goals for each phase of development for this patient record system. Like the name for design this kind oh model, we can imagine a waterfall on the cliff of a steep mountain. Once the water has flowed over the edge of the cliff and has begun its journey down the side of the mountain, it cannot turn back. It is the same with waterfall development. This can be compared with our development. Once a phase of development is completed, the development proceeds to the next phase and there is no turning back.

Waterfall development is that it is a good way for departmentalization and managerial control. A schedule can be set with deadlines for each stage of development and a product can proceed through the development process like we produce one hour photo, and theoretically, be delivered the photo on time. Development moves from concept, through design, implementation, testing, installation, troubleshooting, and ends up at operation and maintenance. Each phase of development proceeds in strict order, without any overlapping or iterative steps.

The standard waterfall model for systems development is an approach that goes through the following steps:

- Step 1:  Document System Concept

Step 2:  Identify System Requirements and Analyze Them

- Step 3: Break the System into Pieces (Architectural Design)

- Step 4: Design Each Piece (Detailed Design)

- Step 5: Code the System Components and Test Them Individually  (Coding,  Debugging,  and Unit Testing)

- Step 6: Integrate the Pieces and Test the System (System Testing)

- Step 7: Deploy the System and Operate It

### Staff Requirements

Table represents the maximum staff requirements over the total development life cycle. Actual numbers will vary during different phases of the project. See Budget section above for more detailed information.

| 1 | Project Manager |
| --- | --- |
| 2 | Software Engineers |
| 3 | Programmers |
| 2 | TESTERS |

# Possible Risks

- Can not guarantee adequate physical security for critical hardware components for the distributed nature of the client server network.

- Unauthorized end-user can access to software and data due to a potential dependence on the end-user to implement some system functions.

- Software virus infiltration in a distributed environment.

- Unauthorized modification of application programs for  the distributed location of the client.

- Lack of  database integrity, system may not have  properly established locking capabilities.

- Inadequate database   administration or improper data ownership

# Monitoring  and Reporting Mechanisms

The project will have a electronic notebook in which it will have all the code that is written with brief comments and documentation of the code

When changes are made in the code the person should specify why the changes is made and illustrate it.

## Objectives

- Visual access to data and simple, direct ways to view and work with information.

- Data coded in a standardized fashion (For example,  use the standard international classification of diseases ICD 10)

- Medical informatics: ability to mine data on a large population.

- Maximize collaborative research opportunities, and reduce costs of   acquiring data.

# System  Requirements

This database system should have high efficiency for data administration of  patient records, and it  also needs supports on medical research. Medical research depends on quality data being collected on a large number of patient records. This will be important for the future  disease prevention and disease treatment.

- Open systems to facilitate data transfer to and from other databases

- Ability to import laboratory data (automatic update of record - interface with   hospital system) - real time to avoid transcription error and reduce costs.

- Ability to set administrative structure

- Integrated electronic mail

- Relational database

- Easy to use and easy to control interface.

- Variety of work stations - office, hospital ward, off-site facility .

- Ability to customize reports according to daily, monthly, yearly.

# Design Specifications

## Overall

This patient record database information system includes several distinguishable objects. They are patient basic information, disease classification code dictionary. These objects are explained in detail in the following.

- Patient basic information: patient object stores all the data

during the patients staying in the hospital, disease code and name

Patient and patient code disease dictionary:  code  disease dictionary is based upon the standard international code disease dictionary  including 7-length code(We often call it ICD code), and disease name. Each ICD code can relate to zero to many patients, and each ICD can only refer to only one disease name.

# Enterprise Database Design

## Entity Relationships

The diagram represents the relationships between the primary data elements of the system. See System Design document for more detailed descriptions.

Entity Relationship Diagram

### Entity Descriptions

| Entity | Description |
| --- | --- |
| Subject | Demographics of subject for which report has been submitted |
| Disease | Diseases in report |
| Report | The report object |
| Report Source | Source of the report |
| Location | Code for location of report source |

## Data Attribute Dictionary

Data attribute dictionary is for the database programmer and the database maintenance. The following  is showing  the Attribute name and the related explanation.

| Attribute | Description |
| --- | --- |
| CDDRS_ID# | Store the international subject number |
| P_sex | Store the subject sex information |
| H_id | The ID number for each hospital |
| P_birthday | The birthday for the patient |
| H_loc | The address for the hospital |
| H_name | The name of the reporting source |
| Disease_name | The disease name in ICD dictionary |
| ICD | International classification disease |
| E_code | Accident disease code |